# PMO Status Report Automation - Task Breakdown

## 1. Checkpoint after Flatten

1.1 Design review and edit flow for extracted markdown | 1-2 hours

1.2 Implement edit and approve loop in code | 3-4 hours

1.3 Test runs with sample data | 1-2 hours

## 2. Approve, edit, feedback prompt loop

2.1 Refactor into a reusable function across stages | 2-3 hours

2.2 Handle free text feedback parsing | 2-3 hours

2.3 Manual test runs of the loop | 1-2 hours

## 3. Checkpoint after Intake

3.1 Build review display of extracted KPI JSON | 2-3 hours

3.2 Implement edit and correction input handling | 3-4 hours

3.3 Feed corrections back into intake agent and re run | 2-3 hours

3.4 Test with sample and real project data | 2-3 hours

## 4. Checkpoint after Prioritization

4.1 Build review display of ranked risks and KPIs | 2-3 hours

4.2 Implement reorder, add, drop input handling | 3-4 hours

4.3 Re run prioritization with user adjustments | 1-2 hours

4.4 Test runs | 1-2 hours

## 5. Checkpoint after Status

5.1 Build review of generated HTML output | 1-2 hours

5.2 Implement plain language style change requests | 3-4 hours

5.3 Feed requests into status agent regeneration | 2-3 hours

5.4 Test with sample and real project data | 2-3 hours

## 6. Feed user feedback into agent prompts across all stages

6.1 Design a shared feedback injection format | 1-2 hours

6.2 Implement across intake, prioritization, and status agents | 3-4 hours

6.3 Test runs confirming feedback changes output | 1-2 hours

## 7. Audit trail of changes per run

7.1 Design schema for the change log | 1-2 hours

7.2 Implement logging at each stage | 3-4 hours

7.3 Test runs confirming logs capture edits | 1-2 hours

## 8. Config layer for colors, logo, section toggles

8.1 Design config schema | 1-2 hours

8.2 Implement config loading and prompt driven overrides | 3-4 hours

8.3 Wire config into status agent | 2-3 hours

8.4 Test with multiple configs | 1-2 hours

## 9. Resume pipeline from any single stage

9.1 Implement stage checkpoints that save state | 2-3 hours

9.2 Implement resume logic that reads saved state | 2-3 hours

9.3 Test resuming from each of the four stages | 2-3 hours

## 10. Azure integration

10.1 Requirements gathering with IT and security | 2-3 hours

10.2 Azure AD or Entra authentication setup and testing | 5-6 hours

10.3 Azure storage account setup for inputs and outputs | 3-4 hours

10.4 Wire pipeline to authenticate and read or write to Azure storage | 5-6 hours

10.5 Error handling and retry logic for Azure calls | 3-4 hours

10.6 Test runs uploading and downloading real project data | 3-4 hours

10.7 Security review and permissions validation | 2-3 hours

## 11. SharePoint and OneDrive integration

11.1 Requirements gathering on folder structure and permissions | 2-3 hours

11.2 Microsoft Graph API authentication setup | 4-5 hours

11.3 Implement reading input files from SharePoint or OneDrive | 5-6 hours

11.4 Implement writing output reports back to SharePoint or OneDrive | 5-6 hours

11.5 Handle file versioning and sync conflicts | 3-4 hours

11.6 Test runs with a real project folder in SharePoint | 4-5 hours

11.7 Permissions and access testing across roles | 3-4 hours

## 12. Unit tests for flatten script

12.1 Write remaining test cases | 2-3 hours

12.2 Run and debug failures | 1-2 hours

## 13. Unit tests for each agent with mocked API responses

13.1 Write mock based tests for intake, prioritization, status agents | 4-5 hours

13.2 Run and debug failures | 2-3 hours

## 14. API testing for key validation, errors, retries

14.1 Resolve outstanding prerequisites | 1-2 hours

14.2 Write tests for key validation and error handling | 2-3 hours

14.3 Run tests against retry and timeout scenarios | 1-2 hours

## 15. Model comparison testing across Sonnet, Haiku, Opus

15.1 Set up comparison harness across models | 1-2 hours

15.2 Run comparisons per agent | 3-4 hours

15.3 Analyze cost, quality, and output differences | 1-2 hours

## 16. End to end tests on project folders

16.1 Set up test runs against real project folders | 1-2 hours

16.2 Run full pipeline end to end | 2-3 hours

16.3 Review and document results | 1-2 hours

## 17. Output comparison on accuracy and coverage

17.1 Define accuracy and coverage criteria | 1 hour

17.2 Run comparisons against known good outputs | 2-3 hours

17.3 Document gaps | 1 hour

--- JASON'S ADDITIONAL RECOMMENDATIONS ---

## 18. Build provider and model abstraction layer

18.1 Design abstraction interfaces for model selection | 2-3 hours

18.2 Implement provider configuration system | 2-3 hours

18.3 Decouple from Claude-specific implementation | 3-4 hours

18.4 Test with multiple provider configurations | 2-3 hours

## 19. Structured JSON schema validation at each stage

19.1 Design JSON schemas for each agent output | 2-3 hours

19.2 Implement validation between stages | 2-3 hours

19.3 Add error handling for invalid outputs | 1-2 hours

19.4 Test schema validation workflow | 1-2 hours

## 20. Template-based report rendering

20.1 Design templating system architecture | 2-3 hours

20.2 Refactor Status Agent to output JSON instead of HTML | 3-4 hours

20.3 Build controlled template layer for HTML generation | 3-4 hours

20.4 Wire branding and styling into templates | 2-3 hours

20.5 Test template rendering with multiple configs | 1-2 hours

## 21. Source provenance and lineage tracking

21.1 Design lineage schema and tracking mechanism | 2-3 hours

21.2 Implement source tracking through pipeline | 3-4 hours

21.3 Build lineage display/audit trail | 2-3 hours

21.4 Test source traceability end-to-end | 1-2 hours

## 22. Human approval workflow

22.1 Design draft report review interface | 2-3 hours

22.2 Implement approval/rejection routing | 2-3 hours

22.3 Build feedback submission for failed drafts | 2-3 hours

22.4 Test approval workflow with sample reports | 1-2 hours

## 23. Microsoft Foundry integration planning

23.1 Requirements gathering for Foundry path | 2-3 hours

23.2 Design Foundry integration architecture | 3-4 hours

23.3 Plan SSO and enterprise network integration | 2-3 hours

## 24. Azure Document Intelligence evaluation

24.1 Research and requirements assessment | 1-2 hours

24.2 POC with sample documents | 3-4 hours

24.3 Compare against current flattening layer | 1-2 hours

24.4 Plan upgrade path for production | 1-2 hours

## 25. Azure Functions/Durable Functions planning

25.1 Design Azure Functions architecture | 2-3 hours

25.2 Plan retry logic and error handling strategy | 2-3 hours

25.3 Design logging and monitoring approach | 1-2 hours

25.4 Create migration plan from Power Automate | 1-2 hours

TOTAL HOURS (Original): 140-180 hours

TOTAL HOURS (With Jason's Additions): 230-290 hours

V0.5 MVP: Tasks 1-5 + partial 6-9 + 12-15 + 18-22 (focus items) | ~100-130 hours

Production Phase: Add 7-11, 19-25, Azure/Foundry integration | ~130-160 hours