# PMO Status Report Automation Architecture

## Enterprise Solution with v0.5 Roadmap

## Executive Summary

This document outlines our PMO Status Report Automation architecture from an enterprise perspective. While the complete solution includes comprehensive enterprise features, we can strategically phase implementation to deliver a functional v0.5 (Minimum Viable Product) in the near term by bypassing certain steps and deferring others to production deployment.

The architecture is intentionally model-agnostic and provider-neutral, allowing us to support multiple AI providers (Claude, Azure OpenAI, etc.) and scale as our enterprise needs evolve.

## Core Architecture Components

### 1. Data Flattening Layer (Python)

Transforms meeting transcripts, project notes, and supporting documents into structured markdown for consistent downstream processing.

v0.5 Approach: Keep current Python implementation

Enterprise Enhancement: Azure Document Intelligence for OCR and complex file types (production phase)

### 2. Multi-Agent Processing Layer (Claude / Configurable AI)

• Intake Agent: Extracts project KPIs, risks, milestones, and structured data

• Prioritization Agent: Determines most relevant content and key project insights

• Status Agent: Produces structured JSON content (not HTML/CSS) for report generation

Key Enhancement: Architecture must support provider and model selection as configuration parameters (not hardcoded to Claude)

v0.5 Approach: Begin with Claude Sonnet, build interfaces for provider swapping

### 3. Schema Validation & Structured Outputs

Each agent handoff must validate against a defined JSON schema before downstream processing. This ensures consistency and enables early error detection.

v0.5 Approach: Implement basic JSON validation for critical handoffs

### 4. Template-Based Report Generation

Status Agent outputs structured JSON content → Controlled template layer renders final report. This separation enables:

• Consistent branding and styling

• Security controls and audit trails

• Flexibility to adjust layouts without retraining AI

v0.5 Approach: Build basic HTML/CSS templates; defer advanced branding

### 5. Source Provenance & Traceability

Establish clear lineage mechanism that traces every piece of information back to original source documents throughout the pipeline. Critical for audit, PM review, and hallucination detection.

v0.5 Approach: Implement basic source tracking; defer comprehensive audit trail

### 6. SharePoint & OneDrive Integration

• Source document storage and retrieval

• Report output storage

• Microsoft Graph API for authentication and file operations

v0.5 Approach: Manual folder setup; defer automated sync

### 7. Power Automate Orchestration

• Workflow execution triggering

• Notifications and status updates

• End-to-end automation management

v0.5 Approach: Keep simple Power Automate flow

Enterprise Enhancement: Move core processing to Azure Functions/Durable Functions for improved retry logic, logging, error handling, and supportability

## Critical Design Decisions

### Model-Agnostic Architecture

Providers and models must be configurable parameters. Do not tightly couple implementation to Claude. This allows evaluation of multiple providers (Azure OpenAI, Anthropic, etc.) and easy model switching.

### Microsoft Foundry Path

As Sikich is a Microsoft-native shop, prioritize Microsoft Foundry evaluation. Foundry provides:

• Enterprise path to Claude, Azure OpenAI, and other models

• SSO integration and Sikich network connectivity

• Provider-neutral architecture support

Note: Access constraints currently in place; design for Foundry readiness now, integration when access available

### Human Approval Workflow

System generates draft reports for PM review until accuracy is demonstrated consistently and confidence is high. This mitigates hallucination risks and ensures quality during pilot phase.

## Risk Assessment & Mitigations

### Primary Risks (Focus Areas for Pilot)

1. AI Hallucinations

Mitigation: Human approval step, rigorous source provenance tracking, model benchmarking against known-good outputs

2. Conflicting or Missing Source Information

Mitigation: Robust data validation, conflict detection logic, fallback handling

3. Large Document Processing

Mitigation: Implement chunking strategies, token limit handling, progressive processing

4. Invalid AI Outputs

Mitigation: JSON schema validation at each stage, output quality checks before downstream processing

5. Workflow Retries & Duplicate Executions

Mitigation: Idempotency keys, execution state tracking, audit logs

6. Source Document Traceability

Mitigation: Implement lineage mechanism tracking source through all pipeline stages

### Model Benchmarking Strategy

Before committing to specific models, build benchmarking harness using historical project data and known-good status reports. Compare models (Claude Sonnet, Haiku, Opus; Azure OpenAI GPT-4, etc.) across:

• Accuracy (info extracted vs. expected)

• Missed or incorrect information

• PM editing/correction overhead

• Latency and cost per report

## Implementation Roadmap & Task Breakdown

### Phase 1: Core Pipeline (v0.5 MVP) - ~80-100 hours

| ID | Task | Low Hrs | High Hrs | V0.5 Defer? |
| --- | --- | --- | --- | --- |
| 1.1 | Design review and edit flow for extracted markdown | 1 | 2 | No |
| 1.2 | Implement edit and approve loop in code | 3 | 4 | Yes* |
| 1.3 | Test runs with sample data | 1 | 2 | No |
| 2.1 | Refactor into reusable function across stages | 2 | 3 | No |
| 2.2 | Handle free text feedback parsing | 2 | 3 | Yes* |
| 2.3 | Manual test runs of loop | 1 | 2 | No |
| 3.1 | Build review display of extracted KPI JSON | 2 | 3 | No |
| 3.2 | Implement edit and correction input handling | 3 | 4 | Partial |
| 3.3 | Feed corrections back into intake agent and re-run | 2 | 3 | No |
| 4.1 | Build review display of ranked risks and KPIs | 2 | 3 | No |
| 5.1 | Build review of generated HTML output | 1 | 2 | No |
| 5.2 | Implement plain language style change requests | 3 | 4 | Yes* |

* Can simplify for v0.5, full implementation in production phase

### Phase 2: Enterprise Enhancements (Post-v0.5) - ~60-80 hours

6. Source Provenance & Full Lineage Tracking

Design and implement comprehensive source tracking schema | 3-4 hours

7. Comprehensive Audit Trail & Change Logging

Design schema for change log | 1-2 hours | Implement logging at each stage | 3-4 hours | Test runs | 1-2 hours | Total: 5-8 hours

8. Configuration Layer (Colors, Logo, Section Toggles)

Design config schema | 1-2 hours | Implement config loading | 3-4 hours | Wire into status agent | 2-3 hours | Test | 1-2 hours | Total: 7-11 hours

9. Resume Pipeline from Any Stage (Checkpoint Handling)

Implement stage checkpoints | 2-3 hours | Implement resume logic | 2-3 hours | Test from each stage | 2-3 hours | Total: 6-9 hours

10. Microsoft Foundry & Enterprise Provider Integration

Requirements gathering | 2-3 hours | Foundry auth setup | 5-6 hours | Implement provider abstraction layer | 4-5 hours | Test | 2-3 hours | Total: 13-17 hours

11. Azure Document Intelligence (Flattening Layer v2)

Requirements & setup | 3-4 hours | Implement ADI integration | 5-6 hours | Migration strategy | 2-3 hours | Test | 2-3 hours | Total: 12-16 hours

12. Full SharePoint & OneDrive Integration

Microsoft Graph API auth | 4-5 hours | Read implementation | 5-6 hours | Write implementation | 5-6 hours | File versioning | 3-4 hours | Permissions testing | 3-4 hours | Total: 20-25 hours

13. Azure Functions/Durable Functions Migration

Architecture design | 2-3 hours | Implement Functions | 6-8 hours | Retry & error handling | 3-4 hours | Logging setup | 2-3 hours | Test | 2-3 hours | Total: 15-21 hours

### Phase 3: Testing & Validation

14. Unit Tests for Core Components - 8-10 hours

15. Model Benchmarking (Sonnet, Haiku, Opus, Azure OpenAI) - 6-8 hours

16. End-to-End Pipeline Testing - 4-5 hours

17. Output Accuracy Validation - 3-4 hours

## Implementation Summary

### V0.5 Minimum Viable Product (Near Term)

Timeline: 6-8 weeks

Estimated Hours: 80-100

Scope: Core pipeline (flattening → intake → prioritization → status), human approval workflow, basic testing

Outcomes: Functional prototype for pilot, performance data for model selection, UI/UX validation with PMs

### Enterprise Production (Medium Term)

Timeline: Following v0.5 validation (8-12 weeks post-pilot start)

Estimated Additional Hours: 100-140

Additions: Microsoft Foundry integration, Azure Functions, full SharePoint/OneDrive, comprehensive audit trails, configuration layer, model-agnostic architecture

Outcomes: Scalable, auditable, provider-neutral platform ready for org-wide deployment

### Key Decisions Enabling Phasing:

✓ Build abstraction layers now (provider selection, schema validation) even if only Claude used in v0.5

✓ Template-based rendering separates report styling from AI logic from day one

✓ Human approval workflow built into v0.5 (not added later)

✓ Source tracking infrastructure in place at v0.5 (scope limited for pilot)

✓ Azure Functions move scheduled post-v0.5, but Power Automate can handle initial loads

## Next Steps

1. Confirm v0.5 scope with Ray and stakeholders

2. Secure Claude API access (current blocker)

3. Begin model benchmarking harness (can run in parallel)

4. Design Foundry integration path for enterprise phase (prepare, don't implement yet)

5. Set pilot success criteria and feedback loops